CITS Group F  
  
Minutes for Meeting 2 – Held 17th August, 2011

Present:

Thomas Bruining

Haydn Muir

David Kucsai

David Turnbull

Abdulraham Qasem

Basimah Aljhne  
 Richard Adams (Group Mentor, Deloitte)

Meeting Begun: 1:00PM, Woodside Building.

Matters arising from previous meeting

Google Groups – Actioned

GITHUB – Still to be actioned

Research for possible engines/languages to use has been completed.

It appears at this point we are likely to use Java as the coding language and build on a framework called SWT which uses the OS’s default web renderer.

Other options exist, and there are limitations with SWT but it appears to handle most issues. This will be further investigated by David.

Overall desires from meeting:

Meet with Mentor, discuss new tasks, go over project, consider next steps.

Questions to be answered:

What does the client consider “Simple”?

Who is our target audience?

What are the limitations in our interface design as a result of our target audience?

Research to be done on Target Audience

Overall Roles Assigned:

Basimah, Abdul – Documentation (Background doesn’t relate to coding)/QA

David, Haydn, David, Thomas – Coders

Thomas - Organisation/Planning

David, Haydn – Interface Design

Feature List Discussed (To be further considered before forwarding to client)  
 Simple (See Questions above)

Tabbed Browsing? (Will we block “New windows” being opened)

Bookmarks

Built in advertising

How will we implement this?

Research on market for this type of advertising.

Typical Web Browser Navigation Functionality.

Keyboard Shortcuts

Are these required on a “Simple” browser?

History

Popup Blocker

Is It worth blocking ALL popups, having a turn off for it, or will that affect functionality?

Search Engine field built in – Select from variety of search engines

Self Contained system (No-installer)

Tooltips (Non-hover over?)

Tasks to be actioned:

David - Proof of Concept (Will get to execute on any operating system)   
Basimah - Research target audience (Discuss with Abdul so that you   
don't repeat work)   
Abdul - Same as above.   
David - Screen/Design mockups and GITHUB Repo setup   
Haydn - Screen/Design mockups / Interface Icons & Research possible   
project methodologies   
Tom - Marketing Research, definitive minutes from our meeting today   
and how got to where we are this week.

Meeting Organised:

Monday 9am, Week 4

All members will be attending

Thomas to see if Peer Mentor will be attending (Initial contact made by him on day of meeting this week)